**Meeting Details**

**Date:** 6th March 2020

**Time:** 9AM – 10AM

**Location:** Babbage 208

**Attendees:** George Milner, Evan Ward, Elliot Lea

**Absences**

Kohei Suzuki could not attend the meeting due to an illness, however created a guide for our presentation for what to talk about

**What we did**

Discussed what we accomplished in the previous week

Talked about merging the branches on GitHub

Created a presentation to show in the panel meeting to show our progress

Divided up what we’re going to do for the next sprint

**What we’re going to do before next meeting**

Work on user interface – George

Finish GDPR compliance from previous sprint - George

Log-in and registration system – Evan

Search function to search for a time period (monthly/weekly) – Elliot and Kohei (they can divide the work when we talk to Kohei again)

**Next Meeting Details**

**Date:** 13/03/2020

**Time:** 9 AM

**Location:** Babbage 208