**Meeting Details**

**Date:** 28th February 2020

**Time:** 9AM – 10AM

**Location:** Babbage 208

**Attendees:** George Milner, Evan Ward, Elliot Lea, Kohei Suzuki

**What we did**

Discussed table statements for the database. Maybe separate the sleep time and wake time fields into sleep time and date and wake time and date.

Discussed storyboard prototype

Discussed the additions to the report

Discussed meeting up before the next presentation so we can talk about what we’re going to say

**What we’re going to do before next meeting**

Create most basic webpage and PHP to link to database – George

Create branches for each task in sprint once PHP file is made – Evan

Let each other know when we’re working on a task, so we don’t overwrite each other.

All work on each task whenever we can, not dividing up as there’s no clear way to divide it up, update GitHub as soon as you’re done so others can work on it

**Next Meeting Details**

**Date:** 06/03/2020

**Time:** 9 AM

**Location:** Babbage 208